# Title

End-to-End Test Plan: EventSchedule

# Scope & Objectives

Verify landing page calendar/list rendering, month navigation & filters, admin list/calendar parity, and ticket-scan API behavior (entry-secret fallback, timezone checks, logging).

# Environments, Data & Preconditions

Environments: local, CI, staging. Seeded DB with single/multi-day/recurring events, tickets (sale & entry secrets), role data (venue, talent, curator). Use Carbon::setTestNow() for time-sensitive tests.

# Test Types & Priorities

Critical: landing render, view toggle, scan entry-secret; High: pagination, filters, calendar occurrences; Medium: logging, admin parity; Low: accessibility & perf.

# Test Matrix

Area: Landing render, View toggle, Month nav, Filters, List pagination, Calendar rendering, API scan behaviors, Logging, Admin views.

# Detailed Test Cases

1) Landing renders without ParseError (GET /). 2) List view shows month-filtered events and pagination. 3) Month nav preserves view and filters. 4) Calendar shows recurring and single events on correct dates. 5) API: entry-secret scan success. 6) API: fallback to sale secret. 7) API: timezone/date rejection. 8) Logging on scan failures. 9) Template robustness: handle Event models and occurrence arrays. 10) Admin Events panel parity.

# Automation Recommendations

Use Laravel Dusk or Cypress for browser E2E; Pest/PHPUnit for API tests. Use factories/seeders for data; run smoke tests on PRs and full E2E on staging.

# CI Integration

Stages: Unit → API contract → Integration → Browser E2E. Clear compiled views before E2E. Capture screenshots and logs on failure.

# Acceptance Criteria

No ParseErrors or 500s; Calendar default works; ?view=list works with pagination; Scan API handles entry & sale secrets, enforces timezone rules and logs failures.

# Implementation Plan

1) Add factories & seeders. 2) Implement API tests (Pest). 3) Implement Dusk/Cypress tests for landing flows. 4) Add smoke CI job and nightly full E2E.

# Notes & Tips

Use deterministic times with Carbon::setTestNow(); include regression tests for previously fixed bugs (ParseError, null-events); prefer explicit waits for Vue hydration in E2E.